SCOUT REPORT
Phase 4 Completion & Verification Report

Admin Crop Variety CRUD • 8 August 2026

# 1. Phase 4 Status

Phase 4 is COMPLETE at implementation, focused-test, static-verification and regression-verification levels. The milestone implements admin-only Crop Variety CRUD while preserving the existing scout-facing crop-type/variety read API.

# 2. Implemented Endpoints

GET /api/admin/reference/crop-types/:cropTypeId/varieties

POST /api/admin/reference/crop-types/:cropTypeId/varieties

GET /api/admin/reference/crop-types/:cropTypeId/varieties/:id

PATCH /api/admin/reference/crop-types/:cropTypeId/varieties/:id

DELETE /api/admin/reference/crop-types/:cropTypeId/varieties/:id

# 3. Security and Data Rules

All routes reuse auth.authenticate and auth.authorizeRoles("admin").

Anonymous requests are expected to receive 401; scout role requests 403; admin requests are allowed.

The parent crop type must exist for all nested operations.

Variety names are trimmed, required on create, and limited to 255 characters.

The existing database UNIQUE (crop_type_id, name) constraint remains authoritative.

Variety IDs remain database-generated serial integers.

The nested parent is immutable; PATCH crop_type_id is rejected instead of silently moving a variety.

All variety operations are parent-scoped.

# 4. Verification Results

Phase 4 static verification: 28/28 passed.

Phase 4 focused tests: 5/5 passed.

Phase 1 regression: 29/29 passed.

Phase 2 regression: 28/28 passed.

Phase 3 regression: 22/22 passed.

Admin dashboard static verification: passed.

Node syntax verification: passed.

Scout-facing reference router: unchanged from the Phase 1 baseline.

# 5. Full Test Suite Limitation

npm test was attempted and discovered 50 tests: 36 passed and 14 failed. The 14 failures are dependency/environment failures because node_modules is absent in the execution environment; representative failures report MODULE_NOT_FOUND for runtime dependencies such as pg. The full suite is therefore not claimed as green.

# 6. Next Measure — Phase 5

Proceed to Admin Pest CRUD.

GET /api/admin/reference/pests

POST /api/admin/reference/pests

GET /api/admin/reference/pests/:id

PATCH /api/admin/reference/pests/:id

DELETE /api/admin/reference/pests/:id

Before coding, inspect how pest observations store historical pest_type values. The public /api/reference/pests contract must remain stable, and editing/deleting a reference pest must not silently rewrite historical observations.

# 7. Package Contents

The accompanying Phase 4 ZIP contains the complete project, accumulated planning documents, Phase 1–4 verification artifacts, focused tests, the Phase 5 start pack, and this completion report.