SCOUT REPORT
Phase 9 Completion & Verification Report

Production Hardening & Environment Reproducibility • 8 August 2026

# 1. Phase 9 Status

Phase 9 is COMPLETE for source-level production hardening and reproducibility controls. The Phase 8 ZIP was inspected as the source snapshot. This phase deliberately adds no new application feature; it closes release-engineering gaps and establishes the final runtime acceptance procedure.

# 2. Implemented Hardening

Added project .npmrc with the public npm registry explicitly configured.

Pinned the project package manager to npm@10.9.2.

Added npm run verify:phase9.

Added npm run release:check as the release-gate alias.

Added package.json/package-lock.json dependency and devDependency parity checks.

Added production security/reproducibility checks.

Added critical runtime JavaScript syntax checks.

Updated README to prefer npm ci for clean installs.

Added a release runbook.

Added the Phase 10 final runtime acceptance start pack.

# 3. Phase 9 Verification

28/28 Phase 9 hardening checks passed.

All critical runtime JavaScript syntax checks passed.

package.json and package-lock.json root dependency sets match.

Production JWT fallback protection is present.

Production database/JWT environment validation is present.

Production authentication cookie security is present.

Authentication attempt rate limiting is present.

Security headers are mounted.

Database-aware health endpoint is present.

Admin and public reference routes remain separately mounted.

PostgreSQL Docker setup and migration are present.

# 4. Clean Install Gate

A real npm ci attempt was made. It remains blocked in this execution environment because the environment injects an internal npm registry mirror and that mirror returns HTTP 404 for xtend@4.0.2. The project .npmrc explicitly selects registry.npmjs.org, but the current execution environment overrides that setting through NPM_CONFIG_REGISTRY. This is an environment-level restriction, not a package.json/package-lock parity failure.

# 5. PostgreSQL Gate

PostgreSQL/psql is not available in this execution environment. The supplied docker-compose.yml and server/migrations/init.sql are present and documented for the final runtime acceptance environment.

# 6. Release Interpretation

Phase 9 is accepted as a completed production-hardening milestone. The application source and release controls are prepared for final acceptance. The remaining gate is to run the clean-install and PostgreSQL-backed runtime suite in a normal developer/CI environment where registry access and PostgreSQL are available.

# 7. Phase 10 — Final Runtime Acceptance

Run npm ci successfully from a clean extraction.

Run npm run verify:phase9.

Start PostgreSQL and apply/confirm the migration.

Configure secure .env values.

Run the complete npm test suite.

Run admin/scout HTTP authorization and CRUD tests.

Run browser acceptance for the admin dashboard and Scout Form.

Verify /api/health reports database connectivity.

Verify session expiry, rate limiting, cookies and security headers.

Record exact Node/npm/PostgreSQL versions and final test counts.

Produce the release candidate ZIP and final release notes.