SCOUT REPORT
Phase 14 Completion & Production Release-Control Report

Production Deployment • SLO Baseline • Rollback • Continuous Operations • 10 August 2026

# 1. Phase 14 Status

Phase 14 is COMPLETE as a source-engineering and release-control milestone. The Phase 13 ZIP was inspected and used as the baseline. The project now contains final deployment acceptance controls, initial SLO targets, a rollback procedure, live evidence capture, and Phase 1–14 CI/release gates.

# 2. Delivered

scripts/verify-phase14.js — 50-check Phase 14 release gate.

ops/slo-baseline.md — starting availability, latency, error-rate, database and backup targets.

ops/deployment-checklist.md — staging/production acceptance checklist.

ops/rollback-runbook.md — controlled rollback and verification procedure.

docs/operations/PHASE14-LIVE-EVIDENCE.md — CI/staging/DR/rollback/SLO/production evidence template.

CI workflow extended from Phase 1–13 to Phase 1–14.

Release workflow uses the Phase 14 gate and can execute staging smoke when configured.

Phase 15 start pack for production certification and continuous improvement.

# 3. Verification Results

Phase 14 verification: 50/50 PASS.

JavaScript syntax checks: PASS.

Shell syntax checks: PASS.

Public /api/reference/* compatibility guard: PASS.

Admin metrics authorization guard: PASS.

PostgreSQL 16 CI configuration: PASS.

Clean npm ci CI configuration: PASS.

Release artifact/checksum controls: PASS.

# 4. Runtime Qualification

A real npm ci attempt was made. It failed because this execution environment routes npm through an internal registry mirror that returns HTTP 404 for xtend@4.0.2. The project .npmrc requests the public npm registry, but environment-level npm configuration overrides it.

The local npm test command discovered 66 tests: 51 passed, 14 failed and 1 skipped. The failures are environment/dependency failures associated with the incomplete/stale node_modules tree, including dotenv module-resolution failures. PostgreSQL, GitHub Actions control, staging infrastructure and production deployment infrastructure are unavailable here.

# 5. Certified vs Environment-Gated

| Item | Status |
| --- | --- |
| Phase 14 source/release gate | 50/50 PASS — certified |
| Syntax / shell verification | PASS — certified |
| CI workflow definition | PASS — configured |
| Live GitHub Actions execution | Environment-gated |
| Clean npm ci in normal CI | Environment-gated |
| PostgreSQL integration | Environment-gated |
| Staging deployment | Environment-gated |
| Backup/restore drill | Environment-gated |
| Rollback execution | Environment-gated |
| Production promotion | Environment-gated |

# 6. Release Artifact

The complete Phase 14 project archive was created and ZIP integrity-tested. SHA-256: 88368caeb2ea825aeab65dad76b1182966a55ed13412f415099552a137a5f3d6.

# 7. Next Measure — Phase 15

Execute GitHub Actions CI on the exact release commit.

Confirm clean npm ci, full test suite and PostgreSQL integration.

Deploy to staging and complete browser/API smoke tests.

Complete the PostgreSQL backup/disposable restore drill.

Execute rollback using the last known-good artifact.

Promote through the protected production environment.

Capture measured 7-day and 30-day SLO trends.

Conduct the post-release review and establish the next reliability/feature priorities.

# 8. Compatibility

No /api/reference/* response contract was changed by Phase 14. The admin metrics endpoint remains admin-only. Phase 14 adds release and operational controls around the application.