SCOUT REPORT
Phase 16 Completion & Continuous-Improvement Report

Measured Reliability • SLO Evidence • Incident Actions • Continuous Improvement • 10 August 2026

# 1. Phase 16 Status

Phase 16 is COMPLETE as a source/release continuous-improvement milestone. The Phase 15 archive was inspected and used as the baseline. The project now contains controlled SLO/reliability evidence generation, review templates, an incident/action register, a continuous-improvement cadence, and Phase 1–16 release gates.

# 2. Delivered

scripts/verify-phase16.js — 56-check Phase 16 release gate.

scripts/generate-slo-report.js — generates SLO reports only from supplied evidence.

scripts/generate-reliability-review.js — generates reliability reviews only from supplied evidence.

ops/continuous-improvement.md — daily/weekly/monthly operating cadence.

docs/operations/SLO-REPORT-TEMPLATE.md — measured SLO report template.

docs/operations/RELIABILITY-REVIEW-TEMPLATE.md — reliability review template.

docs/operations/INCIDENT-ACTION-REGISTER.md — incident/action tracking.

docs/operations/PHASE16-LIVE-EVIDENCE.md — live execution evidence boundary.

CI workflow extended through Phase 16 and Phase 16 evidence artifact capture.

Release workflow captures the Phase 16 live-evidence template.

Phase 17 start pack for real production evidence execution.

# 3. Verification

Phase 16 gate: 56/56 PASS.

Phase 1–15 verification gates: PASS.

JavaScript syntax: PASS.

Shell syntax: PASS.

Release artifact generation: PASS.

Release ZIP integrity: PASS.

SLO generator: executed successfully with temporary supplied test data.

Reliability generator: executed successfully with temporary supplied test data.

Temporary generator fixtures were deleted after testing and are not represented as production evidence.

# 4. Full Runtime Suite

The local npm test command discovered 66 tests: 51 passed, 14 failed and 1 was skipped. The failures are dependency/environment failures in the available node_modules tree, including MODULE_NOT_FOUND: dotenv.

# 5. Clean Installation

Clean npm ci remains environment-gated. The execution environment's npm registry mirror previously returned HTTP 404 for xtend@4.0.2. The repository .npmrc requests the public npm registry, but environment-level npm configuration overrides it. The real GitHub Actions runner must provide the authoritative clean-install result.

# 6. Evidence Integrity

No production SLO values were invented.

No incident counts were invented.

No deployment or rollback results were invented.

No backup/restore result was invented.

Blank/pending evidence remains explicitly uncertified.

The Scout-facing /api/reference/* contract remains protected by the verification framework.

# 7. Next Measure — Phase 17

Execute the real GitHub Actions pipeline on the exact release commit.

Confirm clean npm ci, full tests and PostgreSQL integration.

Deploy and smoke-test staging.

Complete backup/restore and rollback drills.

Collect real 7-day and 30-day SLO data.

Generate the SLO report from the measured evidence.

Publish the reliability review and incident/action register.

Approve the measured reliability/product roadmap.