SCOUT REPORT
Phase 7 Completion & Verification Report

Admin Reference Data Dashboard CRUD UI • 8 August 2026

# 1. Phase 7 Status

Phase 7 is COMPLETE at the dashboard implementation, client-layer test, static verification and Phases 1–6 regression levels. The existing admin dashboard is now connected to the stable admin-only reference CRUD API for Farms, Crop Types, Crop Varieties, Pests and Diseases.

# 2. Implemented UI

Shared authenticated AdminReferenceClient.

Admin reference management section in previews/admin-dashboard.html.

Create/edit modal with client-side required-name validation.

Farms CRUD with dependency-aware deletion feedback.

Crop Type CRUD with nested Crop Variety CRUD.

Crop Variety operations remain parent-scoped.

Pest CRUD.

Disease CRUD.

Refresh after mutations and success feedback.

Loading, empty, validation, authorization and server-error states.

Confirmation before destructive actions.

HTML escaping of rendered reference values.

# 3. Security and Compatibility

The dashboard remains protected by the existing page-level admin role middleware. Browser-side role checking is supplementary; the admin API continues to enforce authentication and admin authorization.

A dedicated /assets/admin-reference.js route was added to server/app.js. The scout-facing /api/reference/* endpoints were not replaced, redirected or reshaped.

# 4. Verification Results

Phase 7 static verification: 15/15 PASS.

Existing admin dashboard verification: PASS.

Admin reference client + browser authentication tests: 9/9 PASS.

Dashboard inline JavaScript syntax check: PASS.

Phase 1 regression: 29/29 PASS.

Phase 2 regression: 28/28 PASS.

Phase 3 regression: 22/22 PASS.

Phase 4 regression: 28/28 PASS.

Phase 5 regression: 29/29 PASS.

Phase 6 regression: 29/29 PASS.

server/app.js, scripts/verify-phase7.js and previews/admin-reference.js syntax: PASS.

# 5. Full Runtime Test Limitation

npm test discovered 64 tests: 50 passed and 14 failed. The 14 failures are dependency/environment failures because the execution environment does not have the project's runtime dependencies installed; the representative failure is MODULE_NOT_FOUND for dotenv in the server/db.js dependency chain. The full runtime suite is therefore not claimed as green.

# 6. Phase 7 Release Gate

Phase 7 is accepted as complete for development progression. Final end-to-end acceptance remains a Phase 8 activity and requires npm dependencies plus a working PostgreSQL environment.

# 7. Next Measure — Phase 8

Full Integration, Security & Regression QA.

Install dependencies and run the complete runtime suite.

Run the API with PostgreSQL and verify all five CRUD domains end to end.

Test anonymous/scout/admin authorization paths.

Verify dependency-protected farm and crop-type deletion.

Verify crop-variety parent scoping.

Verify Pest/Disease historical observation independence.

Verify public /api/reference/* response compatibility.

Perform real-browser dashboard acceptance testing.

Run security and concurrency checks.