SCOUT REPORT
Phase 8 Completion & Verification Report

Full Integration, Security & Regression QA • 8 August 2026

# 1. Phase 8 Status

Phase 8 development QA is COMPLETE. Static integration/security verification and browser-focused tests are green. Final live runtime acceptance is environment-gated because this execution environment cannot complete the locked npm dependency installation and does not provide PostgreSQL/psql.

# 2. Verification Chain

Phase 1: 29/29 PASS.

Phase 2: 28/28 PASS.

Phase 3: 22/22 PASS.

Phase 4: 28/28 PASS.

Phase 5: 29/29 PASS.

Phase 6: 29/29 PASS.

Phase 7: 15/15 PASS.

Phase 8 integration/security static checks: 28/28 PASS.

Browser/admin client focused tests: 9/9 PASS.

Admin dashboard static verification: PASS.

JavaScript syntax checks: PASS.

Public reference route hash unchanged.

# 3. Security Verification

Admin API routes require authentication and the admin role.

Admin dashboard page requires authentication and admin role.

Scout dashboard retains scout-role protection.

Unauthenticated page access redirects to /login.

Unauthorized dashboard access redirects to /dashboard.

X-Content-Type-Options, X-Frame-Options and Referrer-Policy remain enabled.

Production HTTPS redirect and HSTS logic remain present.

# 4. Data-Safety Verification

Farm deletion remains protected when scout reports reference the farm.

Crop type deletion remains protected when child varieties exist.

Crop varieties remain parent-scoped and cannot be moved by nested PATCH.

Pest observations remain historical text references.

Disease observations remain historical text references.

The public /api/reference/* router remains isolated from admin CRUD.

# 5. Full Runtime Suite

npm test was attempted: 64 tests discovered, 50 passed and 14 failed. The failures are dependency/environment failures with MODULE_NOT_FOUND, including dotenv. npm ci could not complete because the configured package mirror returned HTTP 404 for the locked xtend@4.0.2 artifact. PostgreSQL/psql is also unavailable in this execution environment. The full runtime suite is therefore explicitly not claimed green.

# 6. Release Interpretation

Phase 8 is accepted as complete for the source-level integration and security QA milestone. The remaining live acceptance is a reproducibility/environment gate rather than an unfinished application feature.

# 7. Next Measure — Phase 9

Resolve the clean npm install/package-mirror dependency gate.

Establish a working PostgreSQL environment and apply the schema.

Create admin/scout test users.

Run the complete runtime suite against PostgreSQL.

Run real HTTP CRUD and authorization tests.

Perform final browser acceptance.

Verify production cookie, JWT, rate-limit and security-header behavior.

Document a repeatable clean-install and release procedure.