SCOUT REPORT
PHASE 19 COMPLETION & VERIFICATION

Milestone: Phase 19 — Operational Stabilization & Measured Reliability

Engineering status: COMPLETE

External operational status: ENVIRONMENT-GATED / NOT FABRICATED

# 1. Phase 19 Scope

Phase 19 extends the Phase 18 release-control baseline into an explicit operational evidence model for CI, staging, disaster recovery, rollback, production observation, SLO measurement and reliability review.

# 2. Verification Results

Phase 19 verification gate: 86/86 PASS

Phase 18 regression gate after promotion: 75/75 PASS

Phase 17 regression gate after promotion: 55/55 PASS

Phase 16 regression gate after promotion: 56/56 PASS

JavaScript syntax verification: PASS

Shell syntax verification: PASS

CI gate extended through Phase 19

Release check promoted to npm run verify:phase19

Release artifact generated and SHA-256 verified

# 3. Local Runtime Evidence

Operator clean npm ci installed 115 packages.

Express 4.22.2, dotenv 16.4.7 and pg 8.22.0 were confirmed.

PostgreSQL-backed application runtime was observed at http://localhost:3003.

Login returned HTTP 200.

Authenticated dashboard routing and admin dashboard delivery succeeded.

Reference APIs, report statistics and admin reference routes returned successful responses.

# 4. Delivered Phase 19 Controls

scripts/verify-phase19.js

Phase 19 live evidence record

Phase 19 local acceptance record

Phase 19 release runbook

Phase 19 DR/rollback evidence record

CI phase gates through Phase 19

Release workflow using the Phase 19 release gate

Phase 20 reliability-review start pack

Updated NEXT-DEV-STEP.md and project milestone marker

# 5. Evidence Boundary

The Phase 19 engineering gate does not claim that GitHub Actions, external staging, production approval, backup/restore, rollback or production SLO observations occurred. Those values remain PENDING until actual infrastructure execution supplies traceable run identity, timestamp, environment and artifact/log evidence.

# 6. Compatibility and Security

The Scout-facing /api/reference/* contract remains separate from the administrative /api/admin/reference/* namespace. Admin metrics remains protected by the admin role. The Phase 19 release-control changes do not weaken authentication or authorization.

# 7. Next Measure — Phase 20

Execute the Phase 19 release in real CI/staging/production infrastructure.

Capture the 15-minute and 1-hour production observations.

Execute and record the PostgreSQL backup/restore drill.

Execute and record the controlled rollback drill.

Generate evidence-backed SLO and reliability reports.

Update the incident/action register.

Establish the 7-day and 30-day reliability review cycle.