# Scout Report — Phase 22 Master Spreadsheet Import Mapping

Source reviewed: Copy of Combined Scout Report Master ver_21-2026(1).xlsx and Headings.pdf.

# Executive result

The workbook's 'Clean Data' sheet contains 38 source columns. The first row was inventoried and converted into deterministic proposed database keys. The source labels are preserved verbatim in the mapping; normalization is auditable.

Important: this package is a mapping/staging implementation, not a silent alteration of the existing production schema. The project source ZIP was not included with the supplied files, so existing Scout-Report routes/controllers/models were not modified here.

# Collect → Inventory → Map → Approve → Code

## 1. Collect

The supplied master workbook and headings PDF were used as the source of truth for this phase.

## 2. Inventory

38 columns were extracted from the Clean Data worksheet.

## 3. Map

Each source heading has a proposed database-safe key in master_column_inventory.csv and master-import-schema.json.

## 4. Approve

Business approval is still required for semantic decisions, especially blank vs zero, reference IDs, and spelling corrections.

## 5. Code

A staging SQL schema and dependency-free Node mapping/validation script are included. The mapper does not write to PostgreSQL.

# Source headings

| Column | Source heading | Proposed DB key | Domain |
| --- | --- | --- | --- |
| A1 | WEEK | week | report_header |
| B1 | Farm | farm | report_header |
| C1 | GH | gh | report_header |
| D1 | Inpl. wk-year | inplanting_week_year | report_header |
| E1 | Crop | crop | report_header |
| F1 | Variety | variety | report_header |
| G1 | Thrips_Larvae | thrips_larvae | observation |
| H1 | Thrips_adults | thrips_adults | observation |
| I1 | LEAF MINER_feeding point | leaf_miner_feeding_point | observation |
| J1 | LEAF MINER_complete mines | leaf_miner_complete_mines | observation |
| K1 | White fly_eggs | white_fly_eggs | observation |
| L1 | White fly_adult | white_fly_adult | observation |
| M1 | Aphids_nymphs | aphids_nymphs | observation |
| N1 | Aphids_adult | aphids_adult | observation |
| O1 | Spider mite_eggs | spider_mite_eggs | observation |
| P1 | Spider mite_adults | spider_mite_adults | observation |
| Q1 | Beetles_countimg | beetles_counting | observation |
| R1 | Cater pillar_spots | caterpillar_spots | observation |
| S1 | Butter-flies_counting | butterflies_counting | observation |
| T1 | Sciara fly_spots | sciara_fly_spots | observation |
| U1 | Cut worms_counting | cut_worms_counting | observation |
| V1 | Mealy bugs_spots | mealy_bugs_spots | observation |
| W1 | Slugs_counting | slugs_counting | observation |
| X1 | Snails_counting | snails_counting | observation |
| Y1 | Nema- todes_spots | nematodes_spots | observation |
| Z1 | Chlo- rosis_spots/MP | chlorosis_spots_mp | observation |
| AA1 | Fusarium_MP | fusarium_mp | observation |
| AB1 | Rhyzoc tonia_MP | rhizoctonia_mp | observation |
| AC1 | Powdery mildew_MP | powdery_mildew_mp | observation |
| AD1 | Botrytis_spots/MP | botrytis_spots_mp | observation |
| AE1 | Leafspot_Black | leafspot_black | observation |
| AF1 | Leafspot_Brown | leafspot_brown | observation |
| AG1 | Flower buds_Cuttings | flower_buds_cuttings | observation |
| AH1 | Chem. Damage_MP | chemical_damage_mp | observation |
| AI1 | Virus doubt_MP | virus_doubt_mp | observation |
| AJ1 | Mix_MP | mix_mp | observation |
| AK1 | Dry spots_Bags/spots | dry_spots_bags_spots | observation |
| AL1 | Others | others | observation |

# Critical approval points

Do not convert blank observation cells to zero automatically.

Farm, Crop and Variety should resolve against the application's reference tables rather than blindly storing free text.

Inpl. wk-year should remain source text until its business meaning and parsing rule are approved.

Several source labels contain spelling/hyphenation inconsistencies. Proposed keys normalize these only at the database-key layer; source headings remain unchanged.

Import should stage, validate, report errors/duplicates, then commit transactionally.

# Verification status

Source inventory: PASS. 38 columns identified. Mapping artifacts generated. Automated staging tests included. Production integration: NOT RUN because the Scout-Report project source ZIP/database configuration was not supplied in this upload.