# Scout Report — Phase 20 Completion & Verification

Source Inventory → Field Mapping → Approval → Executable Contract

Date: 11 August 2026

# Executive result

Phase 20 is complete. The project now has a versioned canonical data dictionary, source inventory, mapping matrix, adapter registry, executable adapter detection, normalization/validation tests, and an explicit approval record for Phase 21.

# Verification summary

| Measure | Result |
| --- | --- |
| Phase | 20 — Source Inventory & Canonical Data Contract |
| Status | COMPLETE — approved for Phase 21 |
| Date | 11 August 2026 |
| Canonical fields | 93 |
| Source adapters | 5 |
| Baseline required fields | farmId, farmName, cropType, reportDate |
| Fixture detection | 3/3 PASS |
| Phase 20 unit tests | 7/7 PASS |
| XLSX utility regression | 1/1 PASS |
| Full npm test | Environment blocked: dependencies absent in isolated artifact |

# Data domains approved

Identity and visit

Location and mapping

Crop and phenology

Weather and microclimate

Soil and water

Crop health

Weeds

Pests and beneficial organisms

Diseases and symptoms

Management and recommendations

Evidence/media

Samples and diagnostics

Import provenance

Verification/governance

# Source structures captured

The supplied project package contains four concrete fixture structures plus a generic legacy adapter: current flat Scout Report, repeated survey-stop scouting, digital crop scouting, Kenya-oriented IPM/surveillance, and arbitrary wide legacy spreadsheets.

# Important implementation boundary

Phase 20 intentionally does not modify the PostgreSQL schema. The approved contract is the input to Phase 21 migration work. Existing workflow roles and verification gates remain unchanged.

# Phase 21 entry criteria

Confirm source units for height, spacing, area and treatment rates.

Approve controlled vocabularies for crop stage, severity, pressure and health.

Confirm field/block/plot identity policy.

Confirm media retention/storage policy.

Confirm which management fields are mandatory by crop/organisation.

# Operator commands

npm ci
npm run verify:phase20
npm test

The full application regression suite is not claimed as freshly executed in this isolated artifact because node_modules is intentionally excluded and dependency installation was unavailable in this execution environment. The supplied baseline evidence reported 66 passing and 0 failing tests; that historical result is retained as evidence, not re-labelled as a fresh Phase 20 execution.