# Scout Report — Phase 21 Canonical PostgreSQL Data Model Completion & Verification

Date: 2026-08-11

# 1. Phase objective

Convert the Phase 20 approved 93-field canonical data dictionary into a backward-compatible PostgreSQL model using the required collect → inventory → map → approve → code sequence.

# 2. Collect

Phase 20 source inventory and canonical dictionary were used as the authoritative input. Existing Scout Report schema and the four-stage verification workflow were preserved.

# 3. Inventory

The model covers identity, location, crop, visit, weather, soil, water, weed, pest, disease, nutrient, stress, management, recommendations, evidence, diagnostics and import provenance.

# 4. Map

Report-level fields were added to scout_reports. Repeatable field observations were normalized into dedicated child tables and linked to report_survey_stops where sampling location matters.

# 5. Approve

The Phase 20 dictionary status is phase20-approved-for-phase21. No canonical field was silently removed. Import validation remains separate from workflow approval.

# 6. Code

server/migrations/004_expanded_scouting_model.sql is transactional and idempotent for the implemented DDL. It adds 13 report-header columns, 14 child/provenance tables, constraints and indexes, and extends existing pest/disease tables.

# 7. Verification

Static Phase 21 verifier: PASS. Canonical model unit tests: 2/2 PASS. Full npm test attempt was blocked by missing dependencies in the execution environment. Live PostgreSQL migration was not claimed as passed because a configured database runtime was unavailable.

# 8. Exact next environment gate

Run npm ci, npm run verify:phase21, npm run migrate, then npm test against the configured PostgreSQL environment. Only after that should Phase 22 API/services and dynamic form work consume the new schema.

# 9. Next measure

Phase 22 — API/services and dynamic comprehensive Scout Report form backed by the canonical model, followed by expanded import/export and analytics integration.

# Verification metrics

| Metric | Result |
| --- | --- |
| Canonical fields | 93 |
| New child/provenance tables | 14 |
| Report header extensions | 13 |
| Static verifier | PASS |
| Canonical model tests | 2/2 PASS |
| Full application suite | BLOCKED: dependencies |
| Live PostgreSQL migration | PENDING configured DB |