SCOUT REPORT
Phase 3 Completion & Verification Report

Admin Crop Type CRUD • 8 August 2026

# 1. Phase 3 Status

Phase 3 is COMPLETE at source-code, focused-test, static-verification and regression-verification levels. The milestone implements the admin-only Crop Type CRUD layer while preserving the existing scout-facing reference read API.

# 2. Implemented Endpoints

GET /api/admin/reference/crop-types

POST /api/admin/reference/crop-types

GET /api/admin/reference/crop-types/:id

PATCH /api/admin/reference/crop-types/:id

DELETE /api/admin/reference/crop-types/:id

# 3. Security

All crop-type admin routes reuse the existing authentication and admin-role middleware.

Anonymous → 401

Authenticated scout → 403

Admin → permitted

# 4. Data Safety

The schema defines crop_varieties.crop_type_id as a foreign key to crop_types.id with ON DELETE CASCADE. The implementation therefore locks the crop-type row, counts child varieties, and returns REFERENCE_IN_USE with HTTP 409 when varieties exist. Only unused crop types may be deleted.

New crop types use the established server-generated CROP-### identifier convention with an advisory transaction lock.

# 5. Verification

Phase 3 static verification: 22/22 passed.

Phase 3 focused tests: 6/6 passed.

Phase 1 regression after Phase 3: 29/29 passed.

Phase 2 regression after Phase 3: 28/28 passed.

Admin dashboard static regression: passed.

Scout-facing reference router: byte-for-byte unchanged from the Phase 1 baseline.

Node syntax checks for Phase 3 implementation and tests: passed.

# 6. Full Test Suite

npm test was attempted. It discovered 44 tests, with 30 passing and 14 failing. The failures are environment/dependency failures because the execution environment does not have the project's runtime dependencies installed; representative failures report MODULE_NOT_FOUND. The complete suite is therefore not claimed as green. The focused Phase 3 tests pass independently using controlled database/store mocks.

# 7. Files Changed / Added

server/store.js

server/controllers/admin/reference.controller.js

server/routes/admin/reference.routes.js

package.json

server/crop-type.store.test.js

server/admin-crop-type.controller.test.js

scripts/verify-phase3.js

docs/admin-crud/22-PHASE3-COMPLETION-REPORT.md

docs/admin-crud/23-PHASE4-START-PACK.md

docs/admin-crud/PHASE3-UNIT-TEST-RESULT.txt

docs/admin-crud/PHASE3-FULL-TEST-ATTEMPT.txt

docs/admin-crud/PHASE1-REGRESSION-AFTER-PHASE3.txt

docs/admin-crud/PHASE2-REGRESSION-AFTER-PHASE3.txt

# 8. Next Measure — Phase 4

The next backend milestone is Admin Crop Variety CRUD.

GET /api/admin/reference/crop-types/:cropTypeId/varieties

POST /api/admin/reference/crop-types/:cropTypeId/varieties

GET /api/admin/reference/crop-types/:cropTypeId/varieties/:id

PATCH /api/admin/reference/crop-types/:cropTypeId/varieties/:id

DELETE /api/admin/reference/crop-types/:cropTypeId/varieties/:id

Phase 4 must preserve GET /api/reference/crop-types/:id/varieties, respect the composite uniqueness constraint (crop_type_id, name), validate the parent crop type, and avoid silently moving varieties between crop types.

The admin dashboard CRUD UI remains out of scope until the reference-data API layer is stabilized.