SCOUT REPORT
Phase 6 Completion & Verification Report

Admin Disease CRUD • 8 August 2026

# 1. Phase 6 Status

Phase 6 is COMPLETE at implementation, focused-test, static-verification and regression-verification levels. Admin-only Disease CRUD is implemented while the scout-facing reference read API remains stable.

# 2. Implemented Endpoints

GET /api/admin/reference/diseases

POST /api/admin/reference/diseases

GET /api/admin/reference/diseases/:id

PATCH /api/admin/reference/diseases/:id

DELETE /api/admin/reference/diseases/:id

# 3. Source Findings

diseases.id is VARCHAR(50) PRIMARY KEY.

diseases.name is VARCHAR(255) NOT NULL UNIQUE.

diseases.description is TEXT.

disease_observations.disease_type is VARCHAR(255) NOT NULL.

There is no foreign key from disease_observations to diseases, so historical observations retain text independently.

# 4. Security and CRUD Rules

All routes reuse authenticate and authorizeRoles("admin").

Anonymous → 401; scout → 403; admin → allowed.

Names are trimmed, required and limited to 255 characters.

Descriptions are optional and blank values normalize to null.

IDs use the DISEASE-### convention under an advisory transaction lock.

Missing resources return 404; successful deletion returns 204.

# 5. Verification Results

Phase 6 static verification: 29/29 passed.

Phase 6 focused tests: 5/5 passed.

Phase 1 regression: 29/29 passed.

Phase 2 regression: 28/28 passed.

Phase 3 regression: 22/22 passed.

Phase 4 regression: 28/28 passed.

Phase 5 regression: 29/29 passed.

Admin dashboard static verification: passed.

Node syntax checks: passed.

Public scout reference router: unchanged from the Phase 1 baseline.

# 6. Full Test Suite

npm test was attempted: 60 tests discovered, 46 passed and 14 failed. The failures are dependency/environment failures because runtime dependencies are not installed in this execution environment; representative failures report MODULE_NOT_FOUND. The full suite is therefore not claimed green.

# 7. Next Measure — Phase 7

The backend reference CRUD foundation is now complete for Farms, Crop Types, Crop Varieties, Pests and Diseases. The next measure is the Admin Reference Data Dashboard CRUD UI.

Connect previews/admin-dashboard.html to the admin API.

Implement an authenticated API client.

Add Farms management.

Add Crop Types and nested Varieties management.

Add Pests management.

Add Diseases management.

Implement loading, empty, validation, authorization, server-error and dependency-aware delete states.

Run browser/static verification without changing /api/reference/*.

# 8. Completion Gate

Phase 7 is complete only when every CRUD action is usable through the dashboard, server-side admin authorization remains mandatory, public scout reads remain unchanged, and deterministic browser/static regression checks pass.