SCOUT REPORT
PHASE 17 POST-INSTALL VERIFICATION

Date: 10 August 2026

# Executive Status

Phase 17 remains structurally complete. The latest operator evidence confirms a clean dependency installation, a 55/55 Phase 17 source gate, and a successful localhost browser authentication flow backed by PostgreSQL.

# Latest Verified Evidence

npm ci completed successfully in the operator environment with 115 packages.

Express 4.22.2 resolves correctly.

dotenv 16.4.7 resolves correctly.

pg 8.22.0 resolves correctly.

npm run verify:phase17 returned 55/55 PASS.

Unauthenticated root / returned HTTP 200 and presented the login page.

POST /auth/login returned HTTP 200.

GET /dashboard returned HTTP 302 after authentication.

GET /admin-dashboard.html returned HTTP 200 for the authenticated admin.

GET /auth/me returned HTTP 200 after authentication.

PostgreSQL-backed farms, crops, varieties, pests, diseases, reports and admin-reference requests returned successful responses in the supplied browser session.

# Login / Localhost Result

The canonical entry point is http://localhost:3000/ when port 3000 is available. If port 3000 is busy, the server automatically selects the next available port; the latest supplied run selected port 3003. The explicit login route is /login.

# Interpretation of the 401 Message

The Authentication required /auth/me 401 message observed immediately after loading the login page is expected for an unauthenticated browser. The later /auth/login 200 and /auth/me 200 demonstrate the intended transition to an authenticated session.

# Verification Boundary

A fresh full npm test result after the clean npm ci was not included in the latest operator evidence. Therefore this report does not fabricate a new full-suite result. The next local action is to run npm test and retain the complete output.

# Phase 18 Next Measure

Run the complete npm test suite after the clean install.

Run PostgreSQL integration tests where enabled.

Run the exact release commit through GitHub Actions and retain artifacts.

Deploy to staging and execute browser/API smoke tests.

Execute PostgreSQL backup/restore and controlled rollback drills.

Proceed through the protected production approval boundary only after evidence is complete.

Evidence rule: measured results are recorded as supplied or executed. Missing CI, staging, production, rollback, backup/restore, and SLO evidence remains pending.