# Scout Report — Next Project Phases & Data Rebase

Baseline reviewed: Scout-Report-Admin-Dashboard-Rebase-2026-08-10.zip | Plan date: 11 August 2026

# Executive conclusion

The current application is not at a redesign stage. The four-role workflow, shared dashboard, administration, Excel exchange and PostgreSQL foundation are already present. The next release should broaden the scouting data model and introduce a controlled normalization layer for multiple legacy/current report structures.

# Roles retained

Scout

Inter-Farm Supervisor

Head of Department

Administrator

# Verification chain

Scout → Inter-Farm Supervisor → Head of Department → Administrator → Approved. Rejections return to the immediately preceding operational stage.

# Milestones 20–29

20 Requirements & source-format inventory

21 Canonical PostgreSQL data model

22 Dynamic comprehensive scout form

23 Multi-format import normalization

24 Expanded observations

25 Evidence & diagnostics

26 Verification checklists

27 Analytics 2.0

28 Offline/mobile resilience

29 Operational release gates

# Expanded data coverage

The rebase covers visit/field identity, crop phenology, stand counts, weather, soil, irrigation, weeds, pests, beneficial organisms, diseases, nutrient/abiotic stress, management actions, recommendations, evidence/media, samples/diagnostics, import provenance and verification checklists.

# Import strategy

External layouts are registered as adapters. Headers are normalized, aliases are mapped, reference values are validated, duplicates are detected, a dry-run is produced, and only accepted records are committed as workflow drafts. Source status can never bypass the verification chain.

# Release rule

CI, staging, backup/restore, rollback and production evidence must be executed and retained. Missing infrastructure evidence is not converted into a PASS.

# Reference sources reviewed

UW–Madison Field Scouting Report Template

Jotform Crop Scouting Report / Crop Field Scouting Survey

Agri-Data Field Scouting/Product Recommendation

KALRO tomato scouting/IPM guidance

KALRO green gram scouting guidance

Kenya Plant Protection & Food Safety Directorate surveillance functions